ARCHITECTURE INTELLIGENCE WORKBENCH

# Product Requirements Document

Phase 0 foundation, MVP specification and implementation boundary

| Document code | AIW-PRD-001 |
| --- | --- |
| Version | 0.1 |
| Status | Phase 0 — Build-ready draft |
| Date | 1 July 2026 |
| Source basis | Sponsor discovery responses and consolidated product blueprint |

Product statement

A visual, explainable and framework-neutral architecture design environment that guides users from business objectives and quality attributes to logical application design, application realization, technology architecture, deployment design and implementation scaffolding.

# Document control

| Role | Responsibility | Status | Target gate |
| --- | --- | --- | --- |
| Document owner | Product Sponsor / Architecture Product Office |  |  |
| Prepared for | AIW Phase 0 and MVP delivery team |  |  |
| Purpose | Define product outcomes, users, modules, requirements, acceptance criteria and release boundary. |  |  |
| Approval state | Build-ready draft; expert calibration required for seed knowledge ratings. |  |  |
| Related specification | AIW-META-001 Canonical Metamodel Specification |  |  |
| Change policy | Changes to confirmed product decisions require sponsor approval and traceability. |  |  |

Document intent
This draft establishes a stable product and model contract for detailed design and MVP implementation. Changes to canonical semantics require controlled review.

# Contents

| 1 | Executive product definition |
| --- | --- |
| 2 | Goals, principles and success measures |
| 3 | Users, roles and jobs to be done |
| 4 | Product journeys and experience model |
| 5 | Functional scope and module architecture |
| 6 | Detailed functional requirements |
| 7 | Rules, recommendations and AI authority |
| 8 | Non-functional requirements |
| 9 | Proposed solution architecture and APIs |
| 10 | MVP boundary and delivery roadmap |
| 11 | User stories and acceptance model |
| 12 | Testing, pilot and release readiness |
| 13 | Risks, assumptions and dependencies |
| 14 | Phase 0 execution plan |
| Appendix A | Requirements traceability |
| Appendix B | Definitions |

# 1. Executive product definition

This document converts the approved product concept into requirements that can be designed, estimated, implemented and tested. It defines the workbench as an opinionated but explainable conductor rather than a passive diagramming application.

Figure 1. Product core: canonical model, knowledge, deterministic intelligence and visual workbench.

## 1.1 Vision

Product vision
Enable developing architects to move from an ambiguous problem statement to a review-ready, traceable and defensible architecture through guided decisions, synchronized visual models, explicit trade-offs and controlled implementation outputs.

## 1.2 Problem statement

General-purpose diagramming tools represent boxes and lines but do not understand the architectural meaning, prerequisites or consequences of those choices.

Architecture knowledge is fragmented across books, standards, cloud guidance, internal policies and the experience of senior practitioners.

Junior architects face pattern overload and frequently select styles without relating them to measurable quality attributes, team constraints or operational capability.

Architecture rationale is often reconstructed late, while diagrams, ADRs, technology selections and deployment models drift apart.

Architecture reviews repeatedly detect omissions that could have been identified during design.

## 1.3 Product proposition

Capture design objectives, quality-attribute scenarios, constraints and organizational context before recommending structures.

Rank architecture alternatives using an inspectable deterministic engine and explain why each option rises or falls.

Maintain one canonical graph from which logical application, application realization, logical technology, physical technology and cross-cutting viewpoints are projected.

Apply hard constraints, significant incompatibility warnings, design advisories and pattern obligations at the point of decision.

Allow exceptions with rationale rather than incorrectly treating architecture as a rigid checklist.

Invoke an LLM only when requested, ground it in approved knowledge, and present its proposed changes as a reversible architectural diff.

Generate synchronized decision records, reports, diagrams, model exports and target-specific scaffolding.

## 1.4 Product lifecycle

Figure 2. Connected design lifecycle. Earlier decisions remain revisable and trigger impact analysis.

## 1.5 Scope boundary

| In the MVP | Outside the MVP / later |
| --- | --- |
| Guided brief, quality attributes and recommendation | Full enterprise portfolio and capability planning |
| Four connected architecture design views | Every enterprise architecture framework and notation |
| Curated deep style and pattern library | Unreviewed internet-scale pattern ingestion |
| Offline deterministic engine and local design | Full CRDT real-time collaboration at launch |
| User-invoked grounded AI audit | Autonomous approval or silent model mutation |
| Core exports and selected scaffolding adapters | Production-ready code and IaC for every stack |

# 2. Goals, principles and success measures

## 2.1 Product goals

Improve the quality and speed of architecture decisions made by developing architects.

Make trade-offs, assumptions, rejected alternatives and downstream obligations explicit.

Create a reusable institutional architecture knowledge asset rather than a disconnected document collection.

Keep logical models, technology choices, deployment decisions and generated artifacts synchronized.

Provide architecture governance during design without eliminating legitimate professional judgment.

Create an extensible base for collaboration, organization-specific policy packs, reverse engineering and delivery automation.

## 2.2 Product principles

| Principle | Implication |
| --- | --- |
| Decisions before diagrams | Optimize for sound reasoning, not visual decoration. |
| One model, many views | Every diagram is a projection of one canonical graph. |
| Explain every recommendation | No score, restriction or warning may be a black box. |
| Opinionated but overridable | Guide strongly while preserving accountable human judgment. |
| Offline core intelligence | Rules, scoring, validation and core artifacts work without an LLM. |
| AI proposes; humans commit | AI changes are isolated as reviewable change sets. |
| Progressive disclosure | Curated recommendations first; complete catalog remains available. |
| Framework-neutral foundation | C4, ArchiMate-inspired, UML and custom views sit above the canonical model. |

## 2.3 Success measures

| ID | Measure | Definition | Pilot target |
| --- | --- | --- | --- |
| SM-01 | Architecture cycle time | Brief to review-ready package | 30% reduction in pilot |
| SM-02 | Recommendation trust | Users rating rationale useful/very useful | ≥80% |
| SM-03 | Review quality | Findings caused by missing standard concerns | 40% reduction |
| SM-04 | Decision traceability | Accepted decisions linked to driver, component and consequence | ≥95% |
| SM-05 | Artifact completeness | Generated packs needing no structural rework | ≥85% |
| SM-06 | Offline continuity | MVP core available offline | 100% |
| SM-07 | Learning outcome | Improvement in junior architect benchmark score | ≥20% |

Targets are pilot hypotheses. Baseline measurements must be collected before final commercial or enterprise commitments.

# 3. Users, roles and jobs to be done

## 3.1 Personas

| ID | Persona | Priority | Primary job | Current pain | Desired outcome |
| --- | --- | --- | --- | --- | --- |
| P-01 | Developing Solution Architect | Primary | Translate requirements into defensible decisions | Pattern overload, weak rationale, inconsistent documents | Complete review-ready architectures and learn through explanations |
| P-02 | Senior / Enterprise Architect | Secondary | Accelerate design and enforce standards | Repeated review work and stale diagrams | Review more designs with higher assurance |
| P-03 | Architecture Reviewer | Secondary | Assess completeness, exceptions and risk | Hidden rationale across large documents | Focus on unresolved material decisions |
| P-04 | Knowledge Administrator | Secondary | Maintain approved knowledge and policies | Fragmented standards and uncertain provenance | Publish versioned, testable knowledge packs |
| P-05 | Technical Lead / Developer | Supporting | Consume actionable architecture outputs | Architecture disconnected from delivery | Understand boundaries, contracts and obligations |

## 3.2 Roles and authority

| Role | Authority / responsibility |
| --- | --- |
| Workspace Owner | Manages organization workspace, administrators and configuration. |
| Knowledge Administrator | Curates knowledge records, rules, evidence and releases. |
| Project Owner | Owns project membership, baselines and review workflow. |
| Architect | Creates and edits models, scenarios, decisions and artifacts. |
| Contributor | Edits permitted model sections and adds evidence/comments. |
| Reviewer | Reviews stages, findings, risks and exceptions. |
| Approver | Approves baselines, stages and exceptions. |
| Viewer | Reads shared or approved content. |

## 3.3 Primary jobs to be done

When I receive business and technical requirements, help me identify the design drivers that truly affect architecture.

When several styles or patterns appear plausible, help me compare them through their consequences rather than popularity.

When I refine the design, preserve relationships across logical, application, technology and deployment views.

When I introduce a risky or incompatible choice, explain the concern and the mitigations while allowing a justified exception.

When I request a review, propose specific model changes without taking control away from me.

When I finish, produce a coherent architecture package that can be reviewed and handed to delivery teams.

# 4. Product journeys and experience model

## 4.1 Priority journeys

| ID | Journey | Flow | Outcome |
| --- | --- | --- | --- |
| J-01 | Create a greenfield architecture | Project → brief → quality attributes → recommendation → four design views → audit → ADR/report | Review-ready package |
| J-02 | Compare alternatives | Branch → vary drivers or style → compare scores, risks and obligations → select | Decision with rejected alternatives |
| J-03 | Revise upstream choice | Change style/driver/boundary → impact analysis → accept migration → revalidate | Consistent updated architecture |
| J-04 | Invoke AI audit | Select checkpoint → grounded critique → proposed change set → selective merge | Human-approved improvement |
| J-05 | Govern knowledge | Stage record → validate evidence/schema → regression test → approve release | Trusted versioned knowledge pack |
| J-06 | Work offline | Open cached project → edit/score/validate/export → reconnect and reconcile | Uninterrupted core design |

## 4.2 Golden journey

Create a project from blank or an approved template.

Describe the problem, scope, stakeholders, existing environment and hard constraints.

Define and prioritize measurable quality-attribute scenarios.

Review ranked architecture-style recommendations and compare alternatives.

Select a style or hybrid and record the rationale.

Model the logical application architecture.

Allocate logical services to deployable application units using many-to-many realization mapping.

Map application needs to logical technology capabilities.

Bind logical capabilities to physical products, environments and deployment nodes.

Invoke an architecture audit at a checkpoint.

Review proposed changes in a visual diff and selectively accept or reject them.

Resolve, accept or waive findings and obtain review approval.

Generate ADRs, trade-off reports, diagrams, canonical JSON and supported scaffolding.

## 4.3 Workspace interaction model

| Item | Definition |
| --- | --- |
| Left rail | Lifecycle, viewpoints, model navigator and unresolved-stage indicators. |
| Central canvas | Typed model editing, decomposition, containment, relationships, overlays and automatic/manual layout. |
| Right intelligence panel | Recommendations, library details, constraints, obligations, findings and explanations. |
| Bottom decision tray | Selected option, alternatives, assumptions, ADR status, proposed changes and audit controls. |
| Top command bar | Project/version, branch, undo/redo, collaboration state, validate, export and presentation mode. |

Progressive disclosure
Guided mode surfaces only the strongest candidates and required tasks. “Explore all” exposes the full library and deeper mechanics without overwhelming the primary user.

# 5. Functional scope and module architecture

The modules are logical product boundaries. The initial implementation may remain a modular monolith, but domain ownership, APIs and data contracts must remain explicit.

| ID | Module | Responsibility |
| --- | --- | --- |
| M01 | Workspace & Portfolio | Projects, members, templates, branches, versions and lifecycle states. |
| M02 | Design Brief Studio | Objectives, stakeholders, scope, requirements, constraints and assumptions. |
| M03 | Quality Attribute Studio | Prioritization, measurable scenarios, sensitivity and conflict analysis. |
| M04 | Architecture Canvas | Canonical graph editing, viewpoints, containment, typed edges and lineage. |
| M05 | Style & Pattern Explorer | Recommendations, complete library, comparison and learning content. |
| M06 | Recommendation Engine | Eligibility, scoring, context adjustment, combinations and explanation. |
| M07 | Rules & Validation | Constraints, warnings, obligations, completeness and impact analysis. |
| M08 | Architecture Audit Assistant | User-invoked AI review grounded in approved knowledge. |
| M09 | Architectural Diff & Merge | Reviewable proposed changes with selective acceptance and rollback. |
| M10 | Decisions & Governance | ADRs, exceptions, reviews, approvals, waivers and audit history. |
| M11 | Artifact Generator | Diagrams, reports, canonical JSON, contracts and scaffolding. |
| M12 | Knowledge Administration | Ontology records, sources, versions, tests and releases. |
| M13 | Collaboration & Offline | Comments, local persistence, synchronization and conflicts. |
| M14 | Platform Administration | Identity, roles, policy, tenant settings, security and telemetry. |

## 5.1 Module dependencies

M01 supplies projects, versions and access context to all other modules.

M02 and M03 produce the design drivers consumed by M06 and M07.

M04 persists canonical graph changes and projects them into design viewpoints.

M05 and M12 supply approved knowledge records to M06, M07 and M08.

M08 produces proposals; M09 manages review and merge; neither may bypass M04 change-set validation.

M10 records decisions, reviews and exceptions produced across the workflow.

M11 generates outputs only from a named immutable snapshot and knowledge-pack version.

M13 provides local persistence and synchronization contracts without changing domain semantics.

# 6. Detailed functional requirements

Priority “Must” identifies the MVP requirement unless a later section explicitly phases the capability. Each acceptance statement is the minimum product-level condition; test cases must add positive, negative, permission and failure-path coverage.

## M01 — Workspace & Portfolio

Projects, members, templates, branches, versions and lifecycle states.

| ID | Requirement | Specification | Priority | Acceptance |
| --- | --- | --- | --- | --- |
| FR-001 | Create project | Create a project from blank or approved template with purpose, owner, system type, classification and lifecycle. | Must | Unique ID, draft baseline and default stages are created. |
| FR-002 | Branch alternative | Create an isolated architecture alternative from any version without modifying its source. | Must | Lineage is preserved and branches can be compared or promoted. |
| FR-003 | Lifecycle states | Support Draft, In Design, Under Review, Approved, Implemented, Superseded and Retired. | Must | Transitions are permissioned and audited. |
| FR-004 | Templates | Start from reference architecture, industry or system-type templates. | Should | Template version and provenance remain visible. |

## M02 — Design Brief Studio

Objectives, stakeholders, scope, requirements, constraints and assumptions.

| ID | Requirement | Specification | Priority | Acceptance |
| --- | --- | --- | --- | --- |
| FR-005 | Guided design brief | Capture problem, outcomes, stakeholders, capabilities, use cases, scope, exclusions and current environment. | Must | Missing mandatory input is displayed before recommendation. |
| FR-006 | Requirement import | Import or paste requirements and classify them as functional, quality, constraint or assumption. | Should | Imported records retain source trace. |
| FR-007 | Ambiguity analysis | Identify conflicting, incomplete or non-measurable requirements and propose clarification. | Must | Finding may be resolved, dismissed or converted to risk. |
| FR-008 | Driver confirmation | Confirm the design-driver set used for scoring. | Must | Recommendation run pins an immutable DriverSet. |

## M03 — Quality Attribute Studio

Prioritization, measurable scenarios, sensitivity and conflict analysis.

| ID | Requirement | Specification | Priority | Acceptance |
| --- | --- | --- | --- | --- |
| FR-009 | Quality taxonomy | Provide a versioned taxonomy of architecture quality attributes. | Must | Organization extensions use controlled releases. |
| FR-010 | Prioritize attributes | Rank/weight attributes by direct weighting, ordered ranking or pairwise comparison. | Must | Normalized and original weights are visible. |
| FR-011 | Measurable scenarios | Capture source, stimulus, environment, artifact, response and response measure. | Must | Critical attributes without scenarios create warnings. |
| FR-012 | Driver tensions | Detect tensions between priorities, constraints and context. | Must | Explain tension and recommend mitigation. |
| FR-013 | Sensitivity analysis | Vary weights and show how candidate rankings change. | Should | Original and derived runs are comparable. |

## M04 — Architecture Canvas

Canonical graph editing, viewpoints, containment, typed edges and lineage.

| ID | Requirement | Specification | Priority | Acceptance |
| --- | --- | --- | --- | --- |
| FR-014 | Canonical graph | All views edit one graph of typed nodes, relationships, properties and constraints. | Must | Changes propagate to all affected views. |
| FR-015 | Logical application view | Model actors, systems, domains, capabilities, logical services, interfaces, events, data ownership and trust boundaries. | Must | Allowed node/edge types are validated. |
| FR-016 | Application realization view | Map logical responsibilities to modules, services, APIs, workers, functions and deployables. | Must | M:N allocation and lineage are supported. |
| FR-017 | Logical technology view | Model vendor-neutral capabilities and map application needs to them. | Must | Capability gaps and unassigned needs are highlighted. |
| FR-018 | Physical technology view | Map capabilities to products, configured components, nodes, environments, regions, zones and networks. | Must | Each physical choice has a logical realization or exception. |
| FR-019 | Viewpoint projection | Switch among C4-compatible, application, data, integration, security, resilience, deployment and governance views. | Must | Projection does not duplicate canonical identity. |
| FR-020 | Typed relationships | Use explicit semantics such as realizes, dependsOn, publishes, reads, deployedOn and mitigates. | Must | Invalid combinations follow rule severity. |
| FR-021 | Lineage overlay | Trace a node across objectives, realizations, technologies, risks and decisions. | Must | Trace navigation works upstream and downstream. |
| FR-022 | Undo, redo, snapshots | Support local undo/redo and named model snapshots. | Must | Restore creates auditable history. |
| FR-023 | Impact analysis | Show downstream effects before committing an upstream change. | Must | User can cancel, branch or accept. |

## M05 — Style & Pattern Explorer

Recommendations, complete library, comparison and learning content.

| ID | Requirement | Specification | Priority | Acceptance |
| --- | --- | --- | --- | --- |
| FR-024 | Curated recommendation view | Show top candidates with concise trade-offs and rationale before the full library. | Must | Show all exposes every eligible record. |
| FR-025 | Candidate comparison | Compare at least three choices across fit, complexity, cost, risks, prerequisites and obligations. | Must | Comparison can attach to ADR. |
| FR-026 | Learning content | Each record includes problem, context, forces, solution, consequences, examples, failure modes and evidence. | Must | Available inside design flow. |
| FR-027 | Apply pattern | Pattern selection proposes required elements, obligations and validation rules. | Must | Exact mutations are visible before commit. |

## M06 — Recommendation Engine

Eligibility, scoring, context adjustment, combinations and explanation.

| ID | Requirement | Specification | Priority | Acceptance |
| --- | --- | --- | --- | --- |
| FR-028 | Eligibility filtering | Exclude candidates failing hard constraints, mandatory policy or applicability. | Must | Every exclusion includes rule and remediation. |
| FR-029 | Weighted scoring | Calculate an inspectable score from the confirmed drivers and candidate profile. | Must | Per-attribute contribution is displayed. |
| FR-030 | Context adjustment | Adjust fit for team, skills, horizon, estate, scale, maturity and regulatory context. | Must | Modifiers are visible separately. |
| FR-031 | Combination analysis | Evaluate styles, patterns, components and technologies as a combination. | Must | Missing prerequisites and conflicts create findings. |
| FR-032 | Explain recommendation | Explain fit, weaknesses, assumptions, alternatives and what could change the result. | Must | Traceable to rules/evidence. |
| FR-033 | Reproducible run | Store model, driver, algorithm, rule and knowledge versions for every run. | Must | Run can be replayed. |

## M07 — Rules & Validation

Constraints, warnings, obligations, completeness and impact analysis.

| ID | Requirement | Specification | Priority | Acceptance |
| --- | --- | --- | --- | --- |
| FR-034 | Severity model | Classify rules as Hard Constraint, Significant Incompatibility or Advisory Tension. | Must | UI/approval behavior follows severity. |
| FR-035 | Obligation tracking | Selections create mandatory, recommended or optional obligations. | Must | Mandatory items require completion or exception. |
| FR-036 | Architecture linting | Detect missing security, resilience, ownership, consistency and observability concerns. | Must | Finding identifies objects and action. |
| FR-037 | Checkpoint validation | Validate every design stage and record readiness. | Must | Stage completion requires validation or bypass. |
| FR-038 | Finding suppression | Permit scoped suppression with reason, owner and expiry. | Should | Expiry reopens the finding. |

## M08 — Architecture Audit Assistant

User-invoked AI review grounded in approved knowledge.

| ID | Requirement | Specification | Priority | Acceptance |
| --- | --- | --- | --- | --- |
| FR-039 | User-invoked AI | Run AI analysis only after an explicit user action. | Must | Core canvas does not require background LLM calls. |
| FR-040 | Grounded context | Send structured model context and relevant approved knowledge to the AI gateway. | Must | Output identifies supporting records and assumptions. |
| FR-041 | AI critique | Identify omissions, contradictions, risks and improvements at a checkpoint. | Must | Results remain proposals. |
| FR-042 | AI proposal | Propose add/update/remove/reconnect operations as a change set. | Must | AI cannot directly commit. |

## M09 — Architectural Diff & Merge

Reviewable proposed changes with selective acceptance and rollback.

| ID | Requirement | Specification | Priority | Acceptance |
| --- | --- | --- | --- | --- |
| FR-043 | Diff visualization | Show added, removed, modified and rerouted objects/edges. | Must | Every mutation includes rationale and references. |
| FR-044 | Selective merge | Accept or reject individual proposed mutations before atomic merge. | Must | Accepted changes form one audited ChangeSet. |
| FR-045 | Rollback | Reverse a merged proposal while preserving history. | Should | Rollback triggers revalidation. |

## M10 — Decisions & Governance

ADRs, exceptions, reviews, approvals, waivers and audit history.

| ID | Requirement | Specification | Priority | Acceptance |
| --- | --- | --- | --- | --- |
| FR-046 | ADR generation | Convert selections, overrides, promotions and accepted proposals into ADRs. | Must | ADR includes context, alternatives, drivers and consequences. |
| FR-047 | Review workflow | Support configured reviewer and approver checkpoints. | Should | Approval pins model version and exceptions. |
| FR-048 | Exception management | Request exceptions with reason, controls, approver and expiry. | Must | Exception appears in reports. |
| FR-049 | Decision traceability | Link decisions to drivers, elements, knowledge, risks, controls and artifacts. | Must | Navigation works bidirectionally. |

## M11 — Artifact Generator

Diagrams, reports, canonical JSON, contracts and scaffolding.

| ID | Requirement | Specification | Priority | Acceptance |
| --- | --- | --- | --- | --- |
| FR-050 | Canonical JSON export | Export the full model against the versioned canonical schema. | Must | Independent validation succeeds. |
| FR-051 | Diagram export | Export rendered diagrams and at least one text-based format. | Must | Includes viewpoint and model version. |
| FR-052 | Architecture report | Generate objectives, views, decisions, trade-offs, risks and traceability. | Must | Reflects selected baseline. |
| FR-053 | Trade-off report | Generate candidate comparison, selected approach, sacrifices and mitigations. | Must | References recommendation run. |
| FR-054 | Scaffolding emitters | Use pluggable emitters for IaC, API/event specifications and application skeletons. | Could | MVP may prove one emitter labelled scaffolding. |

## M12 — Knowledge Administration

Ontology records, sources, versions, tests and releases.

| ID | Requirement | Specification | Priority | Acceptance |
| --- | --- | --- | --- | --- |
| FR-055 | Versioned knowledge | Records have owners, versions, status, provenance and review dates. | Must | Projects pin to a released pack. |
| FR-056 | Evidence governance | Approved assertions include evidence and confidence. | Must | Unverified AI content cannot enter release. |
| FR-057 | Release pipeline | Stage, validate, regression-test, approve and publish immutable knowledge releases. | Must | Projects upgrade deliberately. |
| FR-058 | AI-assisted intake | Extract candidate updates from trusted sources into a review queue. | Could | No automatic publication. |

## M13 — Collaboration & Offline

Comments, local persistence, synchronization and conflicts.

| ID | Requirement | Specification | Priority | Acceptance |
| --- | --- | --- | --- | --- |
| FR-059 | Offline core | Edit, score, validate and generate core reports offline. | Must | Online-only features degrade clearly. |
| FR-060 | Local persistence | Cache projects and approved knowledge with appropriate local protection. | Must | Sync/offline state is visible. |
| FR-061 | Contextual comments | Comment on nodes, decisions, findings and stages. | Should | Resolution history is retained. |
| FR-062 | Synchronization | Synchronize collaborative edits without corrupting graph semantics. | Should | Conflicts are explicitly resolved. |

## M14 — Platform Administration

Identity, roles, policy, tenant settings, security and telemetry.

| ID | Requirement | Specification | Priority | Acceptance |
| --- | --- | --- | --- | --- |
| FR-063 | Role authorization | Evaluate permissions by workspace, project, stage and action. | Must | Server rejects unauthorized actions. |
| FR-064 | Audit trail | Record security, governance, model and knowledge changes immutably. | Must | Actor, time, action and version retained. |
| FR-065 | Tenant configuration | Configure terminology, checkpoints, frameworks, policies and artifact templates. | Should | Configuration is versioned. |
| FR-066 | Product analytics | Capture privacy-aware usage and effectiveness metrics. | Should | Optional telemetry can be disabled. |

# 7. Rules, recommendations and AI authority

## 7.1 Business rules

| ID | Rule |
| --- | --- |
| BR-001 | Every visual object resolves to exactly one canonical model object. |
| BR-002 | Recommendations are advisory unless a hard constraint or mandatory policy applies. |
| BR-003 | Hard constraints require remediation or a permitted authorized exception. |
| BR-004 | Significant incompatibilities require rationale and an ADR before checkpoint completion. |
| BR-005 | AI output becomes authoritative only after explicit human acceptance. |
| BR-006 | Every recommendation run pins model, DriverSet, algorithm, rule and knowledge versions. |
| BR-007 | Mandatory obligations must be satisfied, waived or deferred through governance. |
| BR-008 | Every physical technology component realizes a logical technology capability or exception. |
| BR-009 | Every deployable unit realizes one or more logical responsibilities. |
| BR-010 | Upstream decisions trigger impact analysis before downstream changes commit. |
| BR-011 | AI-discovered knowledge remains Draft until expert review and release approval. |
| BR-012 | Generated code/IaC is scaffolding unless the emitter is separately certified. |

## 7.2 Constraint semantics

| Severity | When used | System behaviour | Override |
| --- | --- | --- | --- |
| Hard constraint | Structurally impossible, prohibited by mandatory policy/regulation, or required dependency absent. | Choice remains discoverable but is unavailable; explanation and alternatives are shown. | Only where policy allows and by authorized role. |
| Significant incompatibility | Choice materially weakens a high-priority driver or creates a serious unresolved risk. | Allow selection; raise high-severity finding; require rationale and mitigation. | Yes; ADR and risk acceptance required. |
| Advisory tension | Choice introduces a trade-off or less-preferred combination. | Allow selection; show consequence and recommended tactic/pattern. | No formal override needed; decision may still be recorded. |
| Obligation | A chosen style, pattern or component requires another decision, control or artifact. | Create an open obligation with due stage, owner and satisfaction condition. | Waiver subject to policy and review. |

## 7.3 Recommendation pipeline

Eligibility filter: remove candidates violating hard requirements, mandatory policy or platform incompatibility.

Quality scoring: combine normalized driver weights with calibrated style or pattern ratings.

Context adjustment: account for team size, skills, rate of change, scale, cost, existing environment and operational maturity.

Combination analysis: detect prerequisites, tensions, conflicts, duplication, obligations and unnecessary complexity.

Explanation: show the contribution of each driver, weaknesses, assumptions, mitigations and why alternatives scored lower.

Sensitivity: demonstrate how rankings change when uncertain weights or assumptions vary.

Scoring authority
The deterministic engine owns eligibility, scores and rule findings. The LLM may interpret requirements, explain results and propose changes, but it must not invent or silently alter the deterministic result.

## 7.4 AI authority model

| Capability | Permitted behaviour | Prohibited behaviour |
| --- | --- | --- |
| Requirement interpretation | Extract proposed objectives, requirements, scenarios, constraints and assumptions for confirmation. | Commit extracted content as approved without user review. |
| Architecture audit | Review a named snapshot using approved knowledge and return grounded findings. | Continuously interrupt active design or review uncommitted hidden state. |
| Recommendation explanation | Translate deterministic results into clear rationale with referenced records. | Change ranking or fabricate unsupported evidence. |
| Canvas modification | Create a separate proposed change set with rationale, dependencies and predicted effects. | Write directly to the baseline or approved architecture. |
| Artifact writing | Draft ADR narrative, review summaries and implementation guidance from structured facts. | Create claims that cannot be traced to model, decision, rule or evidence. |

# 8. Non-functional requirements

| ID | Category | Scope | Requirement / target |
| --- | --- | --- | --- |
| NFR-001 | Availability | Online service | 99.5% monthly availability for MVP pilot. |
| NFR-002 | Offline continuity | Core client | Design, rules, scoring and core exports work after required assets are cached. |
| NFR-003 | Canvas response | Interactive editing | P95 local selection/edit/validation <150 ms for 1,000 nodes. |
| NFR-004 | Project load | Model open | P95 <3 seconds from local cache and <5 seconds from service for 1,000 nodes. |
| NFR-005 | Recommendation | Rules engine | P95 initial style recommendation <2 seconds for MVP library. |
| NFR-006 | Pilot scale | Service | 100 concurrent pilot users and 25 active editors/workspace without data loss. |
| NFR-007 | Atomicity | Canonical graph | Committed change sets are atomic across all projections. |
| NFR-008 | Explainability | Decision engine | 100% of exclusions, scores, warnings and obligations expose contributing rules/data. |
| NFR-009 | Reproducibility | Recommendation | Same pinned inputs reproduce the same result. |
| NFR-010 | Security | Platform | Encryption, least privilege, audit logging and secure secret handling. |
| NFR-011 | AI privacy | AI gateway | Only explicitly approved context is transmitted; no training use without approval. |
| NFR-012 | Accessibility | User interface | Target WCAG 2.2 AA for core journeys. |
| NFR-013 | Portability | Deployment | Containerized core and standards-based export; no mandatory cloud service in domain logic. |
| NFR-014 | Maintainability | Codebase | Modular-monolith boundaries enforced through dependency tests. |
| NFR-015 | Observability | Platform | Structured logs, metrics and traces for decision and artifact flows. |
| NFR-016 | Recovery | Data | RPO ≤15 minutes, RTO ≤4 hours for online service. |
| NFR-017 | Auditability | Governance | Actor, time, before/after version and rationale retained. |
| NFR-018 | Extensibility | Platform | New record types, rules, views and emitters do not require existing-project rewrites. |

## 8.1 Security baseline

Least-privilege role-based access at workspace, project, baseline, knowledge and administration scopes.

Encryption in transit and at rest for server-managed content; local stores must use platform-supported protection where available.

No customer architecture may be used for model training without explicit organizational authorization.

AI requests must minimize context, enforce provider policy, record model/provider/version and support private deployment options.

All approvals, overrides, knowledge releases, exports and privileged configuration changes must be auditable.

Generated scaffolding must be clearly labeled, scanned and validated before production use.

# 9. Proposed solution architecture and APIs

Figure 3. Proposed MVP solution architecture.

## 9.1 Architectural approach

Recommended starting style
Build the MVP as a modular monolith with a local-first web client, explicit domain modules, an internal event mechanism, versioned contracts and pluggable adapters. Do not pay the operational cost of microservices before domain boundaries and scaling needs are proven.

The canonical architecture graph is the source of truth; each canvas is a projection.

Relational persistence with explicit node, edge, snapshot, decision and rule tables is sufficient for the MVP. A graph database is an evidence-based later decision.

The client caches approved knowledge, rules and project working state for offline operation.

All changes are typed change sets that support validation, undo/redo, diff, audit and eventual collaboration.

The AI gateway receives structured snapshot context and retrieved approved knowledge rather than unrestricted tenant data.

Artifact generators are adapters over immutable snapshots, not independent document stores.

## 9.2 Logical API catalogue

| API | Responsibility | Indicative resources |
| --- | --- | --- |
| Workspace API | Projects, membership, templates, lifecycle and branches | /workspaces, /projects, /branches |
| Model API | Nodes, edges, snapshots and change sets | /models, /nodes, /edges, /changesets |
| Driver API | Requirements, attributes, scenarios and weighting | /drivers, /quality-attributes, /scenarios |
| Knowledge API | Styles, patterns, technologies, evidence and releases | /knowledge, /records, /releases |
| Recommendation API | Eligibility, scoring, alternatives and sensitivity | /recommendations, /comparisons |
| Validation API | Rules, findings, obligations and checkpoints | /validation, /findings, /obligations |
| Decision API | ADRs, exceptions, reviews and approvals | /decisions, /exceptions, /reviews |
| AI Audit API | Grounded audit and proposed change sets | /ai-audits, /proposals |
| Artifact API | Reports, exports and emitter jobs | /artifacts, /exports, /emitters |
| Administration API | Policies, roles, configuration and telemetry | /admin, /policies, /roles |

## 9.3 Technology selection principles

Use technology-neutral interfaces in the domain and application layers.

Select a canvas library only after proving nested containment, typed edges, large-model performance, custom rendering, automatic layout and diff overlays.

Keep the rules engine deterministic and runnable in browser/desktop-compatible form.

Version every knowledge pack, rule pack, schema and generator adapter.

Treat collaboration and synchronization as change-set replication, not direct manipulation of view-specific diagram documents.

# 10. MVP boundary and delivery roadmap

## 10.1 MVP definition of done

MVP thesis
A developing architect can rank quality attributes, receive explainable alternatives, create the four connected design views, encounter a live conflict or obligation, invoke an audit, selectively merge a proposed change, and export an ADR and trade-off package while the deterministic core also works offline.

## 10.2 Release phases

| Phase | Theme | Scope |
| --- | --- | --- |
| Phase 0 | Foundation | Charter, metamodel, ontology, UX prototype, technical spikes and benchmark scenarios. |
| MVP / Phase 1 | Decision loop | Four views, deterministic recommendation, linting, offline operation, AI audit and artifacts. |
| Phase 2 | Collaboration & breadth | Real-time collaboration, review, more viewpoints and broader curated library. |
| Phase 3 | Realization | Technology catalogs, certified emitter, API/event generation and reverse-import pilots. |
| Phase 4 | Enterprise assurance | Portfolio, implementation conformance, telemetry import and advanced governance. |

## 10.3 Explicit MVP exclusions

Full enterprise portfolio management, application rationalization and financial planning.

Hundreds of uncalibrated library records.

Automatic internet content publication into production knowledge.

Autonomous architecture approval.

Universal production-ready code or infrastructure generation.

Reverse engineering from every source-code and cloud platform.

Simultaneous support for every modeling notation.

Complex marketplace, certification and billing features.

# 11. User stories and acceptance model

The following stories define the end-to-end product behaviour. Delivery teams should decompose them into vertical slices while preserving acceptance at the canonical-model level.

| ID | As a | I want to | So that | Acceptance |
| --- | --- | --- | --- | --- |
| US-001 | Developing Solution Architect | create a project from an approved template | I can begin a design with the correct stages and defaults. | Project ID, draft baseline, stages and owner are created. |
| US-002 | Developing Solution Architect | capture objectives, scope, stakeholders, requirements and constraints | the workbench understands the problem before recommending a solution. | All inputs are versioned, traceable and editable. |
| US-003 | Developing Solution Architect | turn vague NFRs into measurable quality scenarios | recommendations are based on testable design drivers. | Scenario contains source, stimulus, environment, response and measure. |
| US-004 | Developing Solution Architect | rank and weight quality attributes | the engine can compare architecture options against my priorities. | Weights are normalized and sensitivity can be viewed. |
| US-005 | Developing Solution Architect | receive ranked architecture-style candidates with explanations | I can make an informed style decision. | Top candidates show score, rationale, weaknesses, assumptions and alternatives. |
| US-006 | Developing Solution Architect | browse the complete approved style and pattern library | I can learn and override the recommendation when justified. | Guided results and full-browser modes are available. |
| US-007 | Developing Solution Architect | compare two or more candidates side by side | I can see the trade-offs rather than a single opaque answer. | Comparison includes quality profile, prerequisites, risks and obligations. |
| US-008 | Developing Solution Architect | model logical application responsibilities and interactions | I can define the solution without premature product choices. | Typed nodes and relationships conform to the logical application viewpoint. |
| US-009 | Developing Solution Architect | map logical services to one or more deployable application units | I can represent monoliths, modular monoliths, services and hybrids. | Many-to-many realization lineage is preserved. |
| US-010 | Developing Solution Architect | map deployables to logical technology capabilities | I can identify required platform services without vendor lock-in. | Each requirement and deployable can trace to capabilities. |
| US-011 | Developing Solution Architect | bind logical capabilities to physical technology products and deployment nodes | I can complete the deployment architecture. | Mappings include environment, configuration assumptions and location. |
| US-012 | Developing Solution Architect | switch between synchronized viewpoints | I can inspect the same model from application, data, security and deployment perspectives. | No duplicate source-of-truth objects are created. |
| US-013 | Developing Solution Architect | see locked, warned and advisory choices with explanations | I understand which downstream choices remain viable. | Every disabled or warned choice provides rule, evidence and mitigation. |
| US-014 | Developing Solution Architect | override a non-prohibited warning with rationale | valid contextual exceptions remain possible. | Override creates a decision record and review finding. |
| US-015 | Developing Solution Architect | invoke an architecture audit at a checkpoint | I can request deeper analysis without continuous AI interruption. | Audit uses the selected snapshot and approved knowledge pack. |
| US-016 | Developing Solution Architect | review AI-proposed modifications as a visual diff | the assistant cannot silently change my architecture. | Additions, removals and updates are isolated and selectable. |
| US-017 | Developing Solution Architect | accept or reject each proposed modification | I retain decision authority. | Accepted changes form an auditable change set; rejected changes are retained as rationale. |
| US-018 | Architecture Reviewer | see unresolved critical findings and accepted risks | I can focus the review on material issues. | Findings are filterable by severity, stage, owner and status. |
| US-019 | Architecture Reviewer | approve, reject or request changes to an architecture baseline | governance is executed within the model. | Decision, reviewer, timestamp and comments are audited. |
| US-020 | Developing Solution Architect | generate ADRs from selected, rejected and overridden decisions | rationale is captured as I design. | ADR contains context, decision, alternatives, consequences and evidence. |
| US-021 | Technical Lead / Developer | export diagrams, a canonical model and implementation guidance | delivery teams receive actionable artifacts. | Export package contains consistent version identifiers and traceability. |
| US-022 | Technical Lead / Developer | generate scaffolding for a supported target | I can accelerate realization without treating generated output as final production code. | Output states assumptions, target version and validation requirements. |
| US-023 | Knowledge Administrator | create and version a style, pattern, tactic or component record | the library evolves under control. | Record cannot be released without owner, evidence, tests and approval. |
| US-024 | Knowledge Administrator | stage AI-extracted knowledge as a proposal | external learning never changes production guidance automatically. | Proposed records remain isolated until expert review and release. |
| US-025 | Knowledge Administrator | define hard constraints, warnings, advisories and obligations | the engine applies policy consistently. | Rules compile, validate and run against benchmark fixtures. |
| US-026 | Workspace Owner | manage roles and project access | sensitive architectures are protected. | Permissions follow least privilege and changes are audited. |
| US-027 | Developing Solution Architect | continue core work while offline | the workbench remains useful without network access. | Cached library, rules, scoring, model editing and core exports operate offline. |
| US-028 | Project Collaborator | comment on a model object or decision | review discussion stays attached to architecture context. | Comment anchors survive model updates or are marked orphaned. |
| US-029 | Developing Solution Architect | branch and compare architecture alternatives | I can explore trade-offs without corrupting the baseline. | Branches preserve ancestry and can be compared or promoted. |
| US-030 | Senior Architect | inspect recommendation decomposition and run sensitivity analysis | I can validate whether the recommendation is credible. | Contribution by driver and rank changes under alternative weights are visible. |
| US-031 | Platform Administrator | configure approved knowledge pack, policies and AI providers | the deployment fits organizational controls. | Configuration is versioned, permissioned and environment-specific. |
| US-032 | Auditor | trace every output element to requirements, decisions, rules and evidence | the architecture package is defensible. | Trace query returns complete lineage and identifies gaps. |

## 11.1 Acceptance-test dimensions

Functional: expected operation and persisted result.

Semantic: model and relationship comply with the metamodel.

Rule: appropriate findings and obligations are produced.

Permission: unauthorized operations are rejected and audited.

Offline: supported operation succeeds without network and synchronizes safely later.

Versioning: the correct snapshot, library pack and rules pack are referenced.

Explainability: recommendation and finding can be traced to inputs and knowledge.

Accessibility and usability: keyboard, contrast, screen-reader labels and junior-user comprehension.

# 12. Testing, pilot and release readiness

## 12.1 Benchmark scenarios

| ID | Scenario | Dominant context | Expected engine behaviour |
| --- | --- | --- | --- |
| BS-01 | Small departmental workflow application | Small team; moderate change; low operational maturity | Layered or modular monolith should lead; microservices warning. |
| BS-02 | High-volume digital payments platform | Strict availability, security, auditability and throughput | Service-based/event-driven candidates; strong resilience and consistency obligations. |
| BS-03 | Regulated customer-information platform | Sensitive data; strong access, retention and residency constraints | Security/data controls dominate; unencrypted boundary crossings are critical. |
| BS-04 | Event-driven order processing | Burst scale; asynchronous workflows; eventual consistency acceptable | Event-driven leads; broker, idempotency, schema and DLQ obligations. |
| BS-05 | Cost-constrained startup product | Very small team; rapid delivery; uncertain scale | Modular monolith/serverless candidates; complexity penalties are visible. |
| BS-06 | High-availability banking service | Tight RTO/RPO; high transaction integrity | Redundancy, failover and audit obligations; single-zone deployment critical. |
| BS-07 | Analytics and data platform | Batch + streaming; lineage; data quality | Pipeline/data patterns and governance controls should dominate. |
| BS-08 | Legacy monolith modernization | Incremental migration; business continuity | Strangler and anti-corruption patterns; migration risk and coexistence. |
| BS-09 | Intermittently connected field application | Offline-first; eventual synchronization | Local-first and sync conflict patterns; online-only assumptions warned. |
| BS-10 | Multi-region consumer platform | Global latency; residency; regional failure | Cell/multi-region patterns; data placement and consistency tensions surfaced. |

## 12.2 Test layers

Schema conformance tests for entities, relationships, enumerations and mappings.

Rule unit tests with positive, negative, exception and missing-prerequisite fixtures.

Recommendation regression tests against expert-defined benchmark ranges.

Model change-set, undo/redo, branch and merge tests.

Cross-view projection and lineage consistency tests.

Offline persistence, reconnection and conflict tests.

AI grounding, data-leakage, prompt-injection and unauthorized-mutation tests.

Export snapshot consistency and generator contract tests.

Performance tests for representative small, medium and large architecture graphs.

Moderated usability testing with junior architects and review-board users.

## 12.3 Pilot entry and exit

| Item | Definition |
| --- | --- |
| Pilot entry | Golden journey complete; benchmark suite stable; seed library approved; security review passed; telemetry and feedback collection enabled. |
| Pilot cohort | Developing architects supported by senior reviewers across at least three materially different system scenarios. |
| Pilot duration | Long enough to complete real design and review cycles rather than isolated demonstrations. |
| Pilot exit | Success targets assessed; critical trust/usability defects resolved; recommendation calibration approved; MVP production decision made. |

# 13. Risks, assumptions and dependencies

## 13.1 Principal risks

| ID | Risk | Failure mode | Exposure | Control |
| --- | --- | --- | --- | --- |
| R-01 | Recommendation credibility | Scores may appear subjective. | High | Expose decomposition, evidence, assumptions and expert benchmark results. |
| R-02 | Over-prescription | Rigid rules may reject valid hybrid designs. | High | Three severities, context, overrides and ADRs. |
| R-03 | Ontology scope | Maximal breadth may delay MVP and reduce quality. | High | Curated ten-style core and completeness gates. |
| R-04 | Canvas complexity | Large multi-view models may be slow or confusing. | High | Technology spike, virtualization and performance budgets. |
| R-05 | AI hallucination | LLM may produce unsupported advice. | High | Grounding, references, proposal-only writes and deterministic validation. |
| R-06 | Offline conflicts | Local edits may conflict after reconnection. | Medium | Versioned change sets and explicit merge semantics. |
| R-07 | IaC false assurance | Scaffolding may be treated as production-ready. | High | Emitter certification, labels and human review. |
| R-08 | Knowledge freshness | Records may become outdated. | Medium | Owners, review dates and versioned releases. |
| R-09 | Metamodel instability | Premature UI work may hard-code wrong semantics. | High | Phase 0 gate and conformance tests. |
| R-10 | Product breadth | Education, governance and delivery goals may dilute focus. | Medium | Optimize MVP for developing architects and review-ready flow. |

## 13.2 Assumptions

| ID | Assumption |
| --- | --- |
| A-01 | The MVP targets architecture design and assurance, not full enterprise portfolio management. |
| A-02 | A curated, deep library is more valuable in the first release than maximal shallow breadth. |
| A-03 | The deterministic engine is authoritative for scores and rule findings; the LLM explains and proposes. |
| A-04 | The product can start as a modular monolith while preserving extraction boundaries. |
| A-05 | Infrastructure and code outputs are scaffolding until target-specific validation proves production readiness. |
| A-06 | C4, UML and ArchiMate-inspired diagrams are projections of a framework-neutral canonical graph. |
| A-07 | Multi-user real-time synchronization can follow MVP, but IDs and change sets must support it from day one. |
| A-08 | All architecture knowledge changes require human approval and a versioned release. |

## 13.3 Critical dependencies

Architecture subject-matter experts available to calibrate ratings, conflicts, obligations and benchmark outcomes.

Representative junior architects available for repeated prototype testing.

Approved source and evidence policy for the knowledge library.

Decision on deployment model, identity provider and AI-provider constraints before production hardening.

A canvas technology spike completed before committing the full interface implementation.

A target-specific choice for the first IaC or scaffolding adapter.

# 14. Phase 0 execution plan

## 14.1 Work packages

| Work package | Name | Deliverable |
| --- | --- | --- |
| WP0.1 | Product charter | Vision, principles, personas, journeys, success measures and boundaries. |
| WP0.2 | Canonical metamodel | Entities, relationships, viewpoints, mappings, schema and examples. |
| WP0.3 | Knowledge ontology | Style, pattern, tactic, component, evidence and rule records. |
| WP0.4 | Decision engine | Scoring, eligibility, context adjustment, obligations, explanations and benchmarks. |
| WP0.5 | Experience prototype | Golden journey, information architecture, canvas interactions, diff and audit. |
| WP0.6 | Technical spikes | Canvas, offline, rules, persistence, exports, AI gateway and security. |
| WP0.7 | Seed knowledge | Ten styles, 30 patterns, initial rules, evidence and regression fixtures. |
| WP0.8 | Delivery readiness | Epics, vertical slices, estimates, test strategy, pilot and release governance. |

## 14.2 Phase 0 exit criteria

Product charter, personas, primary journeys and product boundaries are approved.

Canonical metamodel version 0.1 and canonical JSON contract are published.

Four principal design views and cross-cutting viewpoints are defined.

Quality-attribute taxonomy and measurable-scenario structure are approved.

Rule severity, override and obligation semantics are approved.

Ten architecture styles and at least 25 patterns satisfy content completeness criteria.

Recommendation algorithm passes the agreed benchmark scenarios.

Golden-journey interactive prototype is tested with target junior architects.

Canvas spike proves containment, typed edges, M:N lineage, diff and large-model performance.

Offline spike proves local editing, deterministic scoring and core export.

AI audit produces grounded, reversible change sets rather than direct model mutation.

MVP backlog, test strategy, pilot plan and release governance are ready.

## 14.3 Recommended first implementation slices

Canonical graph CRUD, immutable snapshot and JSON import/export.

Design brief and quality-scenario capture.

Seed style profiles and deterministic weighted recommendation.

Logical application canvas with typed nodes and edges.

Pattern obligations and three-severity findings.

Application-realization allocation with M:N lineage.

Logical and physical technology mappings.

ADR generation from selections and overrides.

Checkpoint audit contract and isolated change-set diff.

Offline cache and export packaging.

# Appendix A. Requirements traceability

| Requirement | Module | Delivery epic | Priority | Verification |
| --- | --- | --- | --- | --- |
| FR-001 | M01 | E01 Workspace and versioning | Must | Product test + module integration + end-to-end journey |
| FR-002 | M01 | E01 Workspace and versioning | Must | Product test + module integration + end-to-end journey |
| FR-003 | M01 | E01 Workspace and versioning | Must | Product test + module integration + end-to-end journey |
| FR-004 | M01 | E01 Workspace and versioning | Should | Product test + module integration + end-to-end journey |
| FR-005 | M02 | E02 Design intake | Must | Product test + module integration + end-to-end journey |
| FR-006 | M02 | E02 Design intake | Should | Product test + module integration + end-to-end journey |
| FR-007 | M02 | E02 Design intake | Must | Product test + module integration + end-to-end journey |
| FR-008 | M02 | E02 Design intake | Must | Product test + module integration + end-to-end journey |
| FR-009 | M03 | E03 Quality attributes | Must | Product test + module integration + end-to-end journey |
| FR-010 | M03 | E03 Quality attributes | Must | Product test + module integration + end-to-end journey |
| FR-011 | M03 | E03 Quality attributes | Must | Product test + module integration + end-to-end journey |
| FR-012 | M03 | E03 Quality attributes | Must | Product test + module integration + end-to-end journey |
| FR-013 | M03 | E03 Quality attributes | Should | Product test + module integration + end-to-end journey |
| FR-014 | M04 | E04 Canonical canvas | Must | Product test + module integration + end-to-end journey |
| FR-015 | M04 | E04 Canonical canvas | Must | Product test + module integration + end-to-end journey |
| FR-016 | M04 | E04 Canonical canvas | Must | Product test + module integration + end-to-end journey |
| FR-017 | M04 | E04 Canonical canvas | Must | Product test + module integration + end-to-end journey |
| FR-018 | M04 | E04 Canonical canvas | Must | Product test + module integration + end-to-end journey |
| FR-019 | M04 | E04 Canonical canvas | Must | Product test + module integration + end-to-end journey |
| FR-020 | M04 | E04 Canonical canvas | Must | Product test + module integration + end-to-end journey |
| FR-021 | M04 | E04 Canonical canvas | Must | Product test + module integration + end-to-end journey |
| FR-022 | M04 | E04 Canonical canvas | Must | Product test + module integration + end-to-end journey |
| FR-023 | M04 | E04 Canonical canvas | Must | Product test + module integration + end-to-end journey |
| FR-024 | M05 | E05 Knowledge exploration | Must | Product test + module integration + end-to-end journey |
| FR-025 | M05 | E05 Knowledge exploration | Must | Product test + module integration + end-to-end journey |
| FR-026 | M05 | E05 Knowledge exploration | Must | Product test + module integration + end-to-end journey |
| FR-027 | M05 | E05 Knowledge exploration | Must | Product test + module integration + end-to-end journey |
| FR-028 | M06 | E06 Recommendation | Must | Product test + module integration + end-to-end journey |
| FR-029 | M06 | E06 Recommendation | Must | Product test + module integration + end-to-end journey |
| FR-030 | M06 | E06 Recommendation | Must | Product test + module integration + end-to-end journey |
| FR-031 | M06 | E06 Recommendation | Must | Product test + module integration + end-to-end journey |
| FR-032 | M06 | E06 Recommendation | Must | Product test + module integration + end-to-end journey |
| FR-033 | M06 | E06 Recommendation | Must | Product test + module integration + end-to-end journey |
| FR-034 | M07 | E07 Rules and validation | Must | Product test + module integration + end-to-end journey |
| FR-035 | M07 | E07 Rules and validation | Must | Product test + module integration + end-to-end journey |
| FR-036 | M07 | E07 Rules and validation | Must | Product test + module integration + end-to-end journey |
| FR-037 | M07 | E07 Rules and validation | Must | Product test + module integration + end-to-end journey |
| FR-038 | M07 | E07 Rules and validation | Should | Product test + module integration + end-to-end journey |
| FR-039 | M08 | E08 AI audit | Must | Product test + module integration + end-to-end journey |
| FR-040 | M08 | E08 AI audit | Must | Product test + module integration + end-to-end journey |
| FR-041 | M08 | E08 AI audit | Must | Product test + module integration + end-to-end journey |
| FR-042 | M08 | E08 AI audit | Must | Product test + module integration + end-to-end journey |
| FR-043 | M09 | E09 Diff and merge | Must | Product test + module integration + end-to-end journey |
| FR-044 | M09 | E09 Diff and merge | Must | Product test + module integration + end-to-end journey |
| FR-045 | M09 | E09 Diff and merge | Should | Product test + module integration + end-to-end journey |
| FR-046 | M10 | E10 Decisions and governance | Must | Product test + module integration + end-to-end journey |
| FR-047 | M10 | E10 Decisions and governance | Should | Product test + module integration + end-to-end journey |
| FR-048 | M10 | E10 Decisions and governance | Must | Product test + module integration + end-to-end journey |
| FR-049 | M10 | E10 Decisions and governance | Must | Product test + module integration + end-to-end journey |
| FR-050 | M11 | E11 Artifacts | Must | Product test + module integration + end-to-end journey |
| FR-051 | M11 | E11 Artifacts | Must | Product test + module integration + end-to-end journey |
| FR-052 | M11 | E11 Artifacts | Must | Product test + module integration + end-to-end journey |
| FR-053 | M11 | E11 Artifacts | Must | Product test + module integration + end-to-end journey |
| FR-054 | M11 | E11 Artifacts | Could | Product test + module integration + end-to-end journey |
| FR-055 | M12 | E12 Knowledge administration | Must | Product test + module integration + end-to-end journey |
| FR-056 | M12 | E12 Knowledge administration | Must | Product test + module integration + end-to-end journey |
| FR-057 | M12 | E12 Knowledge administration | Must | Product test + module integration + end-to-end journey |
| FR-058 | M12 | E12 Knowledge administration | Could | Product test + module integration + end-to-end journey |
| FR-059 | M13 | E13 Offline and collaboration | Must | Product test + module integration + end-to-end journey |
| FR-060 | M13 | E13 Offline and collaboration | Must | Product test + module integration + end-to-end journey |
| FR-061 | M13 | E13 Offline and collaboration | Should | Product test + module integration + end-to-end journey |
| FR-062 | M13 | E13 Offline and collaboration | Should | Product test + module integration + end-to-end journey |
| FR-063 | M14 | E14 Platform administration | Must | Product test + module integration + end-to-end journey |
| FR-064 | M14 | E14 Platform administration | Must | Product test + module integration + end-to-end journey |
| FR-065 | M14 | E14 Platform administration | Should | Product test + module integration + end-to-end journey |
| FR-066 | M14 | E14 Platform administration | Should | Product test + module integration + end-to-end journey |

# Appendix B. Definitions

| Term | Definition |
| --- | --- |
| Architecture style | High-level organization and interaction approach with a characteristic trade-off profile. |
| Pattern | Reusable solution to a recurring design problem in a stated context. |
| Tactic | Focused design decision intended to influence a quality attribute. |
| Canonical model | Framework-neutral source of truth containing typed architecture objects and relationships. |
| Viewpoint | Specification of the concerns, object types and relationships shown to a stakeholder. |
| View | A concrete projection of a model conforming to a viewpoint. |
| Quality-attribute scenario | Measurable statement of stimulus, environment, response and response measure. |
| Obligation | Required follow-on decision, component, control, evidence or artifact created by another choice. |
| Finding | Rule or audit result associated with a model snapshot. |
| Change set | Typed, atomic proposal or committed set of model changes. |
| Knowledge pack | Versioned approved set of styles, patterns, components, evidence and metadata. |
| Rule pack | Versioned executable set of constraints, advisories and obligations. |